**`**

**<P-63- Forecast Exchange Rates>**

**Business Objective:**

**Data provided is related to USD/INR Exchange rates. The objective is to understand the underlying structure in your dataset and come up with a suitable forecasting model which can effectively forecast USD/INR exchange rate for next 30 days.**

**This forecast model will be used by exporting and importing companies to understand the currency movements and accordingly set their revenue expectations.**

**.**

**Milestones:**

**30 days to complete the Project**

|  |  |
| --- | --- |
| **Milestone** | **Duration** |
| **Kick off and Business Objective discussion** | **1 day** |
| **Data set Details** | **1 week – 1 ½ week** |
| **EDA** | **1 week** |
| **Model Building** | **1 Week – 1 ½ week** |
| **Model Evaluation** | **1 week** |
| **Feedback** |
| **Deployment/**  **Final presentation** | **1 day** |

**Protocols:**

1. **All the documentation – Final presentation and python code to be submitted before the final presentation day**
2. **All the participants must attend review meetings**